Zał. nr 5 do ZW 25/2019

FACULTY OF COMPUTER SCIENCE AND MANAGEMENT ## SUBJECT CARD ## Name of subject in Polish Informatyczne narzędzia zarządzanie projektami ## Name of subject in English Project Management Tools ## Main field of study (if applicable): Business Engineering ## Specialization (if applicable): Applications of IT in business, Technical Specialization ## Profile: academic Level and form of studies: 1st level, full-time studies Kind of subject: obligatory Subject code IZZ1126 Group of courses NO

|  | Lecture | Classes | Laboratory | Project | Seminar |
| --- | --- | --- | --- | --- | --- |
| Number of hours of organized classes in University (ZZU) | 30 |  | 15 |  |  |
| Number of hours of total student workload (CNPS) | 60 |  | 60 |  |  |
| Form of crediting | crediting with grade |  | crediting with grade |  |  |
| For group of courses mark final course with (X) |  |  |  |  |  |
| Number of ECTS points | 2 |  | 2 |  |  |
| including number of ECTS points for practical (P) classes |  |  | 2 |  |  |
| including number of ECTS points for direct teacher-student contact (BK) classes | 1 |  | 0,5 |  |  |

*delete as applicable

PREREQUISITES RELATING TO KNOWLEDGE, SKILLS AND OTHER COMPETENCES 1. Knowledge of project management methods. 2. Knowledge of methods of analysis and modeling of management information systems.

\

SUBJECT OBJECTIVES C1 Knowledge of the functionality of traditional and modern IT project management tools. C2 Knowledge of the principles of using tools and ways to assess their usefulness. C3 Ability to manage project schedule using IT tools. C4 Teamwork skills.

#### SUBJECT LEARNING OUTCOMES relating to knowledge: PEU_W01 knows the basic engineering techniques, methods and technologies useful for managing IT projects. PEU_W02 knows the functionality of IT tools used in solving IT project management problems. relating to skills: PEU_U01 is able to use information and communication techniques appropriate to carry out tasks typical of management information systems implementation PEU_U02 is able to assess the usefulness and apply the selected IT tool to solve IT project management problems PEU_U03 is able to identify and formulate the specification of the simple task of managing the implementation of management information systems. relating to social competences: PEU_K01 is able to interact and work in a team, assuming different roles.

| PROGRAM CONTENT |  |  |
| --- | --- | --- |
| ### Lectures |  | Number of hours |
| Lec 1 | Traditional and modern methods in IT project management. | 2 |
| Lec 2 | Portfolio / project management. | 2 |
| Lec 3 | Classification of IT tools. Functionality of computer-aided project management tools. | 2 |
| Lec 4 | Criteria for choosing methods and tools for project management. | 2 |
| Lec 5 | Defining the project plan: scope, resources, cost and quality. | 2 |
| Lec 6 | Project optimization. Exchange of resources between projects. | 2 |
| Lec 7 | Version management. | 2 |
| Lec 8 | Contradiction and change management. | 2 |
| Lec 9 | Recording of actual values. | 2 |
| Lec 10 | Team performance indicators. | 2 |
| Lec 11 | Estimating project complexity. | 2 |
| Lec 12 | Reporting - monitoring and control of the project status: assessment indicators (deviations, trend, earned value). | 2 |
| Lec 13 | Internal and external communication. | 2 |
| Lec 14 | Documentation tools. | 2 |
| Lec 15 | Assessment | 2 |
|  | Total hours | 30 |

| Classes |  | Number of hours |
| --- | --- | --- |
| Cl 1 |  |  |
| Cl 2 |  |  |
| Cl 3 |  |  |
| Cl 4 |  |  |
| .. |  |  |
|  | Total hours |  |

| Laboratory |  | Number of hours |
| --- | --- | --- |
| Lab 1 | Determining the subject of work and organization of the team | 1 |
| Lab 2 | Defining the project. Conditions for adapting to the needs of the project environment. | 2 |
| Lab 3 | Choice of project management methodology and tools. | 2 |
| Lab 4 | Elements of the project management plan. Project WBS structure (scope). Milestone No. 1 | 2 |
| Lab 5 | Calendar. Schedule construction (milestones, resource allocation, baseline). Defining a baseline. Milestone No. 2. | 2 |
| Lab 6 | Network Diagram. Critical path / critical chain. Resource load reporting. | 2 |
| Lab 7 | Recording of actual values. Control of progress. Correcting the schedule. Milestone 3. | 2 |
| Lab 8 | Flashback meeting. Team productivity / speed indicator. Milestone No. 4. Final assessment. | 2 |
|  | Total hours | 15 |

| ### Project |  | Number of hours |
| --- | --- | --- |
| Proj 1 |  |  |
| Proj 2 |  |  |
| Proj 3 |  |  |
| Proj 4 |  |  |
| … |  |  |
|  | Total hours |  |

| Seminar |  | Number of hours |
| --- | --- | --- |
| Sem 1 |  |  |
| Sem 2 |  |  |
| Sem 3 |  |  |
| … |  |  |
|  | Total hours |  |

### TEACHING TOOLS USED

N1. computer N2. multimedia projector N3. PC utility applications: PowerPoint, Word, Excel, Project N4. blackboard

EVALUATION OF SUBJECT LEARNING OUTCOMES ACHIEVEMENT

| Evaluation (F – forming (during semester), P – concluding (at semester end) | Learning outcomes number | Way of evaluating learning outcomes achievement |
| --- | --- | --- |
| F1 | PEK_U01 PEK_U02 PEK_K01 | report |
| F2 | PEK_U01 PEK_U02 PEK_U03 PEK_K01 | report |
| F3 | PEK_U02 PEK_K01 | report |
| F4 | PEK_U02 PEK_K01 | report |
| F5 | PEK_W01 | test |
| F6 | PEK_W02 | test |
| PW (lecture) = (F5 + F6)/2, evaluation according to a spot marking scale PL (laboratory) = F1+F2+F3+F4, evaluation according to a spot marking scale |  |  |

PRIMARY AND SECONDARY LITERATURE

PRIMARY LITERATURE: [1] Chatfield C., Johnson T., Microsoft Project, Krok po kroku, APN Promise 2013 [2] Kompendium wiedzy o zarządzaniu projektami, PMBOK Guide, 2000 Edition – przekład, MT&DC 2003 [3] PichlerR., Zarządzanie projektami ze Scrumem, Helion 2014 [4] Snedaker S., Zarządzanie projektami IT, Helion 2007 [5] Wilczewski S., Ms Project 2013 i Ms Project Server 2013: efektywne zarządzanie projektem i portfelem projektów, Helion 2009 [6] Wilczewski S., Ms Project 2007: ćwiczenia praktyczne, Helion 2014 SECONDARY LITERATURE: [1] Bradley K., Podstawy metodyki PRINCE2, CRM S.A.,W-wa 2005. [2] Schwaber K., Sprawne zarządzanie projektami metodą Scrum, Microsoft Press 2005

SUBJECT SUPERVISOR (NAME AND SURNAME, E-MAIL ADDRESS)

Sebastian Tomczak sebastian.tomczak@pwr.edu.pl; Grażyna, Hołodnik-Janczura, grazyna.holodnik-janczura@pwr.edu.pl.

*delete if not necessary