Zał. nr 4 do ZW 33/2012

Computer Science and Management Faculty - SUBJECT CARD ## Name in Polish Zarządzanie Projektami ## Name in English Project Management ## Main field of study (if applicable): Management - Specialization (if applicable): Business Management - Level and form of studies: 1st level, full-time - Kind of subject: obligatory Subject code ZMZ1236 Group of courses NO

|  | Lecture | Classes | Laboratory | Project | Seminar |
| --- | --- | --- | --- | --- | --- |
| Number of hours of organized classes in University (ZZU) | 30 | 15 |  |  |  |
| Number of hours of total student workload (CNPS) | 90 | 60 |  |  |  |
| Form of crediting | Examination | crediting with grade |  |  |  |
| For group of courses mark (X) final course |  |  |  |  |  |
| Number of ECTS points | 3 | 2 |  |  |  |
| including number of ECTS points for practical (P) classes |  | 2 |  |  |  |
| including number of ECTS points for direct teacher-student contact (BK) classes | 1 | 0.5 |  |  |  |

*delete as applicable

PREREQUISITES RELATING TO KNOWLEDGE, SKILLS AND OTHER COMPETENCES - Basic management, organisational methods 2. Quantity methods – operational research, Basic probability methods 3. Basic quality management 4. Basic accountancy 5. Basic of human resources management

\

SUBJECT OBJECTIVES C1 Knowledge on PM importance in business, existing professional organizations as well as principal methods of initiating, planning, realization, control and closing of project. C2 Practical know-how of using, PM methods, technics and tools

- SUBJECT EDUCATIONAL EFFECTS Relating to knowledge: PEK_W01 Knows specificity of respective project phases management PEK_W02 Knows specific PM tools Relating to skills: PEK_U01 Is able to solve PM problems of respective project phases management PEK_U02 Is able to use the most import ant PM Relating to social competences: PEK_K01 Understands essential idea of PM and Project importance in nowadays World PEK_K02 Is concscious of of importance of professional PM worldwide PEK_K03 Is concscious of existing constraints in this area

| PROGRAMME CONTENT |  |  |
| --- | --- | --- |
| ### Form of classes - lecture |  | ##### Number of hours |
| Lec1 | Introduction to PM – Basic notions, definitions. Classic vs agile methodics. | 2 |
| Lec 2 | Project analysis (stakeholders). Project initializing. | 2 |
| Lec3 | Basic principles of project planning. | 2 |
| Lec4 | Scope planning: scope statement, WBS, work packages. | 2 |
| Lec5 | Project life cycle, project phases, typical project life cycles | 2 |
| Lec6 | Activities planning: CPM, scheduling | 2 |
| Lec7 | Resources planning, RAM , cost planning | 2 |
| Lec8 | Project risk management | 2 |
| Lec9 | Quality management, Communication management | 2 |
| Lec10 | Earned Value methode of project cost control | 2 |
| Lec11 | Leadership | 2 |
| Lec12 | Motivation | 2 |
| Lec13 | Team work | 2 |
| Lec14 | Resistance management | 2 |
| Lec15 | Conflict and crisis management in project team | 2 |
|  | Total hours | 30 |

| Form of classes - class |  | Number of hours |
| --- | --- | --- |
| C1 | Introduction, teams work creation, projects definition. | 1 |
| C2 | Stakeholders analysis | 2 |
| C3 | Project Charter | 2 |
| C4 | WBS | 2 |
| C5 | CPM | 2 |
| C6 | Risk management | 2 |
| C7 | Earned Value methode | 2 |
| Ć8 | Evaluation | 2 |
|  | Total hours | 15 |

| Form of classes - laboratory |  | Number of hours |
| --- | --- | --- |
| Lab1 |  |  |
| Lab2 |  |  |
| Lab3 |  |  |
|  | Total hours |  |

| ### Form of classes - project |  | ##### Number of hours |
| --- | --- | --- |
| Proj1 |  |  |
| Proj2 |  |  |
| Proj3 |  |  |
|  | Total hours |  |

| Form of classes - seminar |  | Number of hours |
| --- | --- | --- |
| Sem1 |  |  |
| Sem2 |  |  |
| Sem3 |  |  |
|  | Total hours |  |

### TEACHING TOOLS USED

N1 Computer N2 Projector N3 Flipchart N4 Paper shifts N5 Presence and activity N6 Team work

EVALUATION OF SUBJECT EDUCATIONAL EFFECTS ACHIEVEMENT

| Evaluation (F – forming (during semester), P – concluding (at semester end) | Educational effect number | Way of evaluating educational effect achievement |
| --- | --- | --- |
| F1 | PEK_U01, PEK_U02 | Preparation (documentation necessary), activity, team work quality |
| F2 | PEK_U01, PEK_U02 | crediting with grade* |
| F3 | PEK_W01, PEK_W02, PEK_K01, PEK_K02, PEK_K03 | Examination |
| P1 = 0,2*F1 + 0,8*F2 |  |  |
| P2 = F3 |  |  |

PRIMARY AND SECONDARY LITERATURE

PRIMARY LITERATURE: - Frame J.D. , Zarządzanie projektami w organizacjach, WIG-PRESS, Warszawa, 2001 - Wysocki Robert K., McGarry Rudd, Efektywne zarządzanie projektami, Wyd. III, Helion, 2005 - Berkun S., Sztuka zarządzania projektami, Helion, 2006 - Lock D., Podstawy zarządzania projektami, PWE, 2003 - Young T.L., Skuteczne zarządzanie projektami, ONE Press, 2006 - L. Clarke, Zarządzanie Zmianą. Gebethner i S-ka, Warszawa, 1997 SECONDARY LITERATURE: - NCB National Competence Baseline (Polskie Wytyczne Kompetencji IPMA, wersja 3.0). http://www.spmp.org.pl/certyfikacja-ipma/wytyczne-ipma-ncb - Zarządzanie projektami, Podręcznik, Kraków 2009, pm2pm - Darnall R.W. , Najwspanialszy projekt świata, DIFIN, Warszawa, 2002 - Highsmith Jim, APM: Agile Project Management, Wydawnictwo MIKOM, Warszawa 2005. - Manifesto for Agile Software Development, http://agilemanifesto.org/ - Kompendium wiedzy o zarządzaniu projektami, PMBOK Guide 2000 Edition, Warszawa 2006 - Goldratt E.M., Łańcuch krytyczny, Werbel, Warszawa, 2000

SUBJECT SUPERVISOR (NAME AND SURNAME, E-MAIL ADDRESS)

Jan BETTA, PhD, jan.betta@pwr.wroc.pl

- MATRIX OF CORRELATION BETWEEN EDUCATIONAL EFFECTS FOR SUBJECT

### Project Management

### AND EDUCATIONAL EFFECTS FOR MAIN FIELD OF STUDY

### MANAGEMENT

### AND SPECIALIZATION Business Management

| Subject educational effect | Correlation between subject educational effect and educational effects defined for main field of study and specialization (if applicable)** | Subject objectives*** | Programme content*** | Teaching tool number*** |
| --- | --- | --- | --- | --- |
| PEK_W01 | K1_ZARZ_W06 K1_ZARZ_W07 K1_ZARZ_W20 S1_ZARZ_ZP_W02 S1_ZARZ_ZP_W09 | C1 | Lec1-Lec15 | N1, N2, N3, N4 |
| PEK_W02 | K1_ZARZ_W06 K1_ZARZ_W07 K1_ZARZ_W20 S1_ZARZ_ZP_W02 S1_ZARZ_ZP_W09 | C1 | Lec1-Lec15 | N1, N2, N3, N4 |
| PEK_U01 | K1_ZARZ_U03 K1_ZARZ_U12 K1_ZARZ_U14 S1_ZARZ_ZP_U02 | C2 | C1-C7 | N1, N2, N3, N4, N5, N6 |
| PEK_U02 | K1_ZARZ_U03 K1_ZARZ_U12 K1_ZARZ_U14 S1_ZARZ_ZP_U02 | C2 | C1-C7 | N1, N2, N3, N4, N5, N6 |
| PEK_K01 | K1_ZARZ_K01 K1_ZARZ_K02 K1_ZARZ_K05 K1_ZARZ_K06 | C1 | Lec1-Lec15 | N1, N2, N3, N4 |
| PEK_K02 | K1_ZARZ_K03 K1_ZARZ_K06 | C1 | Lec1-Lec15 | N1, N2, N3, N4 |
| PEK_K03 | K1_ZARZ_K03 K1_ZARZ_K05 K1_ZARZ_K06 | C1 | Lec1-Lec15 | N1, N2, N3, N4 |

** - enter symbols for main-field-of-study/specialization educational effects

*** - from table above