Zał. nr 4 do ZW 33/2012

Computer Science and Management Faculty ## SUBJECT CARD ## Name in Polish Metody i techniki zarządzania projektami ## Name in English Project Management Methods and Technics ## Main field of study (if applicable): Management Specialization (if applicable): Business Management Level and form of studies: I level, stationary ## Kind of subject: optional Subject code ZMZ3142P Group of courses NO

|  | Lecture | Classes | Laboratory | Project | Seminar |
| --- | --- | --- | --- | --- | --- |
| Number of hours of organized classes in University (ZZU) |  |  |  | 30 |  |
| Number of hours of total student workload (CNPS) |  |  |  | 90 |  |
| Form of crediting |  |  |  | crediting with grade |  |
| For group of courses mark (X) final course |  |  |  |  |  |
| Number of ECTS points |  |  |  | 3 |  |
| including number of ECTS points for practical (P) classes |  |  |  | 3 |  |
| including number of ECTS points for direct teacher-student contact (BK) classes |  |  |  | 1,0 |  |

PREREQUISITES RELATING TO KNOWLEDGE, SKILLS AND OTHER COMPETENCES - Project Management

\

SUBJECT OBJECTIVES C1 Knowledge of selected PM methods and technics C2 Acquiring practical know-how of using them

\

\

- SUBJECT EDUCATIONAL EFFECTS Relating to knowledge: PEK_W01 Knows advanced tools of PM Relating to skills: PEK_U01 Is able to use them Relating to social competences: PEK_K01 Is conscious of team work importance and knows do it

| PROGRAMME CONTENT |  |  |
| --- | --- | --- |
| ### Form of classes - project |  | ##### Number of hours |
| Proj1 | Introduction - scope, objectives, literature, work principles, creation of work teams | 2 |
| Proj2 | Resource planning | 2 |
| Proj3 | Schedule in the form of a Gantt chart | 2 |
| Proj4 | Project cost budget | 2 |
| Proj5 | Cash budget | 2 |
| Proj6 | Estimating the profitability of the project with functions built into MS Excel | 4 |
| Proj7 | Development of WBS (Work Breakdown Structure) using MS Project | 4 |
| Proj8 | Defining resources in MS Project | 2 |
| Proj9 | Scheduling in MS Project | 4 |
| Proj10 | MS Project - budget | 2 |
| Proj11 | Presentations | 2 |
| Proj12 | Presentations | 2 |
|  | Total hours | 30 |

### TEACHING TOOLS USED

N1 Computer (MS Excel, MS Project) N2 Projector N3 Flipchart N4 Paper shifts N5 Presence and activity N6 Team work

EVALUATION OF SUBJECT EDUCATIONAL EFFECTS ACHIEVEMENT

| Evaluation (F – forming (during semester), P – concluding (at semester end) | Educational effect number | Way of evaluating educational effect achievement |
| --- | --- | --- |
| F1 | PEK_W01 PEK_U01 PEK_K01 | Preparation (documentation necessary), activity, team work quality |
| F2 | PEK_W01 PEK_U01 PEK_K01 | Presentation |
| F3 | PEK_W01 PEK_U01 PEK_K01 | Written report |
| P = 0,2*F1 + 0,3*F2 + 0.5*F3 |  |  |

PRIMARY AND SECONDARY LITERATURE

PRIMARY LITERATURE: - Frame J.D., Zarządzanie projektami w organizacjach czyli jak sprostać wymaganiom klienta na czas, nie przekraczając budżetu, WIG-PRESS, Warszawa, 2001 - Wysocki R. K., McGarry R., Efektywne zarządzanie projektami, Wyd. VII, Helion, 2018 - Żmigrodzki M., Zarządzanie projektami dla początkujących. Jak zmienić wyzwanie w proste zadanie, Wydanie II, Onepress, 2018 - Portny S. E., Zarządzanie projektami dla bystrzaków, Septem, Gliwice, 2013 - Trocki M. (red.), Nowoczesne zarządzanie projektami, Polskie Wydawnictwo Ekonomiczne, Warszawa, 2013 - Young T.L., Skuteczne zarządzanie projektami, ONE Press, 2006 - Wilczewski S., MS Project 2013 i MS Project Server 2013. Efektywne zarządzanie projektem i portfelem projektów, Helion, 2014 SECONDARY LITERATURE: - NCB National Competence Baseline (Polskie Wytyczne Kompetencji IPMA, wersja 4.0), https://ipma.pl/publikacje/ - Prince2: skuteczne zarządzanie projektami, Axelos. Instytucja sprawcza, 2018 - PMBOK® Guide (A Guide to the Project Management Body of Knowledge) – wydanie 6, 2017

SUBJECT SUPERVISOR (NAME AND SURNAME, E-MAIL ADDRESS)

dr hab. inż. Agata Klaus-Rosińska, prof. uczelni